GRASP Brief — LMR Pilot Dataset Consolidation Assignment 4A · Stage 1: Cowork

Prepared by Amy Weber, Member Services Manager · St. Croix Electric Cooperative

| Element | Detail |
| --- | --- |
| Goal The result, not the steps | Produce one reconciled dataset — combining the LMR Technician Notes and the Pilot Install Log by PilotID — accurate enough to test whether the contractor's proposed $625,000 budget and 24-month, 2-installer timeline is realistic against actual pilot performance. This dataset becomes the source data for the Stage 2 dashboard. |
| Resources Files, connectors, web | - LMR Technician notes 0729.xlsx — source of record for technician-level detail per PilotID - LMR Pilot Install Log.xlsx — source of record for confirmed install status - Contractor_RFP_Meeting_Notes.docx — reference only. Used to confirm the dataset's overall scope (unit count, timeline) matches the contractor's proposal. Not merged into the dataset. - LMR_Pilot_Executive_Report.pdf — reference only. Used to confirm the dataset's success rate matches the pilot's reported outcome. Not merged into the dataset. No open web search — this is a closed-dataset analysis. Note: source files are synthetic, created with Claude's assistance. Errors were deliberately added by Amy to mirror real-world data issues that should be flagged. |
| Autonomy limits Free vs. must-ask | Free to decide: flag any discrepancy between the two source spreadsheets; standardize formatting (date formats, column headers) where the change is reversible and non-destructive; combine matching PilotID records into one file layout. Not free to decide — stop and ask first: deleting any row, filling in any blank field, overwriting or merging conflicting values, or resolving a status conflict between the two sources. |
| Sign-off point Where you check | Tier 2 oversight — internal use, but the output feeds a financial decision (the contractor RFP), so I review it myself before it moves to Stage 2. Before treating the combined dataset as final, I will confirm: - the record count matches 50 installations (my known baseline) - Cowork's discrepancy list checked line-by-line against my pre-built error key — the list of errors I intentionally injected into the source files — confirming each one was caught and none were silently resolved - the dataset's implied success rate matches the rate stated in the Executive Report - referenced totals (unit count, timeline) match the Contractor RFP Meeting Notes I would reject the output if any row were deleted, any blank were silently filled in, or a conflict between sources were resolved without being flagged. |
| Proof How you know it worked | The final CSV contains 50 install records, accurately combining fields from both spreadsheets and keyed by PilotID. Test: I check Cowork's discrepancy list against my pre-built error key — which documents each error I intentionally injected into the source files — to confirm every injected error was flagged and none were missed or silently resolved. I also confirm the dataset's success rate lines up with the Executive Report's stated rate before calling it done. |