GRASP Brief — LMR Installation Feasibility Dashboard Assignment 4A · New Code Project

Prepared by Amy Weber, Member Services Manager · St. Croix Electric Cooperative

| Element | Response |
| --- | --- |
| Goal The result, not the steps | Determine whether the contractor's proposed budget of $625,000 and timeline (2,500 LMRs installed in 24 months by 2 installers) is realistic when measured against actual performance data from the pilot. The customizable HTML dashboard is the tool for reaching that decision — it lets management run scenarios against pilot data. The decision itself, not the dashboard, is the outcome. |
| Resources Files, connectors, web | Primary dataset: LMR_Pilot_Combined_Dataset_rev2 (attached spreadsheet). Contractor's proposed figures (summarized in this brief): $625,000 total budget; 2,500 LMRs installed in 24 months with 2 installers; per-unit removal & installation rates shown below. Web use: None. This is a closed-dataset analysis — all inputs come from the pilot spreadsheet and the contractor's stated figures. Contractor's proposed per-unit rates: LMR Type; Description; Est. Removal & Install Cost. LMR-100 Standard Receiver; Standard residential/commercial receiver; $200 / unit. LMR-200 Extended Range Receiver; Enhanced signal coverage receiver; $225 / unit. LMR-300 Compact Receiver; Small footprint receiver for limited-space installations; $250 / unit. LMR-400 Outdoor-Rated Receiver; Weather-resistant receiver for exterior installations; $300 / unit. LMR-500 High-Capacity Receiver; Receiver supporting larger or complex sites; $350 / unit. |
| Autonomy limits Free vs. must-ask | Free to decide: the dashboard layout and visual format (must be easy to read); may ask me about what information to include and how to arrange it. Allowed calculations: may compute the metrics that are core to the stated Goal — the pilot's per-installer install rate, projected completion dates, and budget roll-ups from the per-unit LMR costs — because these are the dashboard's stated purpose. Off limits without asking: may not invent or compute new derived metrics or data interpretations beyond those above (for example, a productivity-decay curve or a weather-adjusted rate). Any interpretation not specified here requires my approval first. Irreversible actions: must stop and ask for verification before making any change that cannot be undone. |
| Sign-off point Where you check | Tier: Consequential, still internal (Table 1, Simple Sizing Framework). Rationale: although the work involves budget and timeline figures, its output stays within management as a decision-support tool rather than leaving the building. Per that tier's oversight standard — “let it run, then review closely before anyone acts on it” — the assistant may build the dashboard autonomously, but I review the completed work before any figure informs a real decision. (I applied tighter, top-tier caution specifically to any irreversible action.) Checkpoint: dashboard contains 50 installations, shows the install accuracy rate, and includes a reconciliation panel comparing the pilot's actual results against the contractor's proposed rates. |
| Proof How you know it worked | The dashboard uses the actual pilot datasets with accurate success rates shown and recalculates correctly when a scenario input changes. Test case: changing the number of installers from 2 to 3 updates the projected completion date using the pilot's per-installer install rate. If the projected date shortens in proportion to the added installer, the scenario engine works; if the date does not move, it does not. |

Note on one decision I made: The Autonomy row separates calculations that are core to the Goal (per-installer rate, completion dates, budget roll-ups — allowed) from brand-new interpretations I didn't request (must ask first). A flat “no derived metrics” would have blocked the very scenario math the dashboard exists to do. Adjust this line if you'd rather draw the boundary somewhere else.